**Project Planning Phase Milestone and Activity List**

|  |  |
| --- | --- |
| **Date** | **November 2022** |
| **Team ID** | **PNT2022TMID46337** |
| **Project Name** | **Crude oil price prediction** |

|  |  |  |
| --- | --- | --- |
| **TITLE** | **DESCRIPTION** | **DATE** |
| **Literature Survey & Information Gathering** | Literature survey on the selected project & gathering information by referring the, technical papers. | 3 November 2022 |
| **Prepare Empathy Map** | Prepare Empathy Map Canvas to capture the user Pains and Gains, Prepare list of problem statements | 5 November 2022 |
| **Ideation** | List the by organizing the brainstorming session and prioritize the top 3 ideas based on the feasibility & importance. | 25 SEPTEMBER 2022 |
| **Proposed Solution** | Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 23 SEPTEMBER 2022 |
| **Problem Solution Fit** | Prepare problem - solution fit document. | 30 SEPTEMBER 2022 |
| **Solution Architecture** | Prepare solution architecture document. | 28 SEPTEMBER 2022 |

|  |  |  |
| --- | --- | --- |
| **Customer Journey** | Prepare the customer journey maps to understand the user interactions & experiences with the application (entry to exit). | 20 OCTOBER 2022 |
| **Functional Requirement** | Prepare the functional requirement document. | 22 OCTOBER 2022 |
| **Data Flow Diagrams** | Draw the data flow diagrams and submit for review. | 12 November 2022 |
| **Technology Architecture** | Prepare the technology architecture diagram. | 09 November 2022 |
| **Prepare Milestone & Activity List** | Prepare the milestones and activity list of the project. | 28 OCTOBER 2022 |
| **Project Development - Delivery of Sprint-1, 2, 3 & 4** | Develop & submit the developed code by testing it. |  |